Starry · AI 星球漫游

Product Roadmap

Created: April 10, 2026
Prepared by: Ranty Wang
For: AI Company PM Internship

This roadmap follows the Now/Next/Later framework, indicating relative priority and sequencing. Timeline is estimated based on 1 PM + 1 full-stack engineer team.

# NOW: MVP Foundation (Weeks 1-6)

Core features shipped and validated with early users. Focus: making multi-model comparison delightful and intuitive.

## ● Multi-Model Comparison UI

Description: Users submit question → see identical responses from Gemini Flash, DeepSeek V3, GLM-4 side-by-side

Effort: High

Success Criteria: 80%+ users can complete a full comparison without guidance

## ● Meta-Analysis Layer

Description: DeepSeek-powered analysis highlighting key differences in tone, depth, structure across responses

Effort: High

Success Criteria: Meta-analysis perceived as valuable by 70%+ of users (reaction tracking)

## ● Reaction System

Description: Users rate each response with predefined reactions: helpful, insightful, creative, clear, human-like

Effort: Medium

Success Criteria: 3.5+ reactions per session on average

## ● 星際護照 (Personality Passport)

Description: Radar chart showing user preference distribution across models; updates dynamically as users react

Effort: Medium

Success Criteria: 60%+ of first-time users view personality profile within session

## ● Deep Chat Mode

Description: After comparison, users can continue multi-turn conversation with selected model

Effort: Medium

Success Criteria: 50%+ of comparisons lead to at least 1 follow-up question

## ● Space-Themed UI & Particle Effects

Description: Canvas-based particle animations, cosmic color scheme, immersive onboarding experience

Effort: High

Success Criteria: Positive sentiment on UI aesthetic (implicit through session duration)

# NEXT: Launch & Early Growth (Weeks 7-12)

Deploy MVP to production, gather user feedback, expand model availability, and drive initial user acquisition.

## ● Production Deployment

Description: Deploy frontend to Vercel, backend to Railway; set up monitoring, error tracking, analytics pipeline

Effort: Medium

Success Criteria: 99.5%+ uptime; <500ms p95 latency for comparison requests

## ● Add Claude (Anthropic) Model

Description: Integrate Claude 3 Sonnet as 4th comparison option (or replace lower-performing model)

Effort: Low

Success Criteria: Claude successfully compared in 100%+ sessions with minimal latency impact

## ● Add GPT-4o (OpenAI)

Description: Offer GPT-4o as premium tier or explore partnerships with OpenAI

Effort: High (API negotiations)

Success Criteria: GPT-4o available in comparison; <5% of sessions fail due to rate limits

## ● Multi-Turn Comparison Memory

Description: Users can ask follow-up questions in comparison mode (not just deep chat) while maintaining 3-model context

Effort: High

Success Criteria: 50%+ of power users engage in multi-turn comparison before choosing deep chat

## ● Shareable Personality Cards

Description: Export 星際護照 as image card; users share on social ("This is my AI personality") for viral growth

Effort: Medium

Success Criteria: 20%+ of monthly active users share personality card at least once

## ● Model Recommendation Engine

Description: After 10+ reactions, Starry suggests which model best matches user's style with explanation

Effort: Medium

Success Criteria: 80%+ of recommendations rated helpful by users

## ● Public Launch & Marketing

Description: Product Hunt launch, Twitter/X campaign, outreach to AI communities (Product Hunt, HN, Chinese tech blogs)

Effort: Medium

Success Criteria: 10K+ Product Hunt upvotes; 50K+ organic impressions in first month

# LATER: Scale & Monetization (Weeks 13+)

Post-MVP features enabling user retention, community, and monetization. Priority determined by user feedback.

## ● User Accounts & Profiles

Description: Optional login (OAuth); persistent personality passport, reaction history, saved conversations

Effort: High

Success Criteria: 30%+ of users voluntarily create accounts; 40%+ of new users opt for login within first month

## ● Collaborative Comparisons

Description: Share comparison sessions with teammates; collaborative reaction voting; comment threads on responses

Effort: High

Success Criteria: 10%+ of comparisons are team-based; avg team size 3+ users

## ● Advanced Model Recommendation Engine

Description: ML-based recommendation system suggesting models per use case (copywriting vs. philosophy vs. coding)

Effort: Very High

Success Criteria: Recommendations improve click-through to deep chat by 20%+

## ● API for Developers

Description: Starry API allowing companies to embed personality profiling in their own AI tools

Effort: Very High

Success Criteria: 10+ paying B2B customers; $50K+ MRR from API licensing

## ● Premium Tier / Credits System

Description: Free tier (5 comparisons/week), Premium ($5/mo) unlimited; credit system for monetization

Effort: Medium

Success Criteria: 10%+ of active users convert to Premium; <8% monthly churn rate

## ● Mobile Apps (iOS/Android)

Description: Native apps optimizing particle effects and gesture interactions for phones

Effort: Very High

Success Criteria: Mobile users represent 30%+ of DAU; >4.0 app store rating

## ● Multilingual Support

Description: Expand from English/Mandarin to Japanese, Korean, Spanish, etc.

Effort: Medium

Success Criteria: 15%+ of users in non-English/Mandarin markets

## ● Analytics & Insights Dashboard for Users

Description: Users view their own AI preference trends, most-used models, reaction patterns over time

Effort: Medium

Success Criteria: 50%+ of logged-in users view insights dashboard monthly

# Prioritization Framework

Features are sequenced based on:

User feedback from MVP validation

Dependency on other features (e.g., accounts needed before collaborative features)

Revenue impact and monetization timing

Competitive advantage preservation

Engineering capacity and external dependencies (API partnerships)